# Criterion B: record of tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | Action | Details | Comments/follow up | Date completed | Criterion |
| Jan.  2019 | Meeting with my client, which is the leader of the club Felis catus | She said her club needs a medium for them to share pictures | Decided to design a website for the club | 19/01 | A |
| Jan.  2019 | Thinking of what I can do on a sharing pictures website | Brainstorming of what creative functions my website can have | Decided to do the cats’ face recognition using AI | 23/01 | A |
| Feb.  2019 | Working on the planning and designing the success criteria | Decided all functions the website should has | The client read about the success criteria, and added a request of clear user interface | 26/02 | A |
| Mar.  2019 | Designing how to build the website step by step | Using flowchart to illustrate the process |  |  | B |
| Mar.  2019 | Creating the register and log in function | Using JavaScript to code |  |  | C |
| Mar.  2019 | Finding suitable API for the recognition part | Amazon recognition may be used |  |  | C |
| Apr.  2019 | Creating the UI for the website | Learning and using of CSS and HTML |  |  | C |
| Apr.  2019 | Assemble each part of the website and complete the coding of it | The functions of website should be all achieved and the website should be tested |  |  | C |
| May  2019 | Meeting with the client to get feedback of the website | After the meeting, the website may need to be modified |  |  | C,D |
| May  2019 | Let the client to try to use the website normally | To test if there is any defects need to be modified and possibility to improve |  |  | C,D |
| May  2019 | Evaluate the work and find the possible way to further improve it | Identify the strength and limitation of the work. Evaluate based on success criteria |  |  | E |
| May  2019 | Submit the work to teacher | Get some feedback, and modify the work |  |  | C,D |
| June  2019 | Change the work according to the feedback | According to teacher’s suggestions, change the work |  |  | overall |