# Criterion B: record of tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | Action | Details | Comments/follow up | Date completed | Criterion |
| Jan.  2019 | Meeting with my client, which is the leader of the club Felis catus | She said her club needs a medium for them to share pictures | Decided to design a website for the club | 19/01/2019 | A |
| Jan.  2019 | Thinking of what I can do on a sharing pictures website | Brainstorming of what creative functions my website can have | Decided to do the cats’ face recognition using AI | 23/01/2019 | A |
| Feb.  2019 | Working on the planning and designing the success criteria | Decided all functions the website should have | The client read about the success criteria and added a request of clear user interface | 26/02/2019 | A |
| Mar.  2019 | Designing how to build the website step by step | Using the flowchart to illustrate the process | The user interface may be changed after the time | 10/03/2019 | B |
| Mar.  2019 | Creating the register and login function | Using JavaScript to code | However, PHP and HTML are used | 19/03/2019 | C |
| Mar.  2019 | Finding a suitable API for the recognition part | Amazon recognition may be used | Google lens(Cloud Vision API) is used | 27/03/2019 | C |
| Apr.  2019 | Creating the UI for the website | Learning and using CSS and HTML | The frame was done, but the art could be better | 05/04/2019 | C |
| Apr.  2019 | Assemble each part of the website and complete the coding of it | The functions of the website should be all achieved and the website should be tested | Finished all parts of the coding and wrote the documentation | 20/04/2019 | C |
| May  2019 | Meeting with the client to get feedback on the website | After the meeting, the website may need to be modified | Improved the coding part to meet all requirements of the client | 20/05/2019 | C, D |
| June  2019 | Let the client try to use the website normally | To test if there is any defects need to be modified and the possibility to improve | Improved several small features | 01/06/2019 | C, D |
| June  2019 | Evaluate the work and find the possible way to further improve it | Identify the strength and limitation of the work. Evaluate based on success criteria | To find out where does not meet the success criteria and where does well | 09/06/2019 | E |
| June  2019 | Submit the work to the teacher | Get some feedback, and modify the work | My teacher says there should be a divider for each post and identify several bugs in my product | 10/06/2019 | C, D |
| July  2019 | Change the work according to the feedback | According to the teacher’s suggestions, change the work | Debug and improve what my teacher points out | 7/30/2019 | overall |